INSTITUTIONALISING COMMUNITY-BASED WATERSHED MANAGEMENT IN INDIA:

Elements of Institutional Sustainability

V.S.Saravanan

National Council of Applied Economic Research (NCAER), Parisila Bhawan, 4 Indraprastha Estate,

New Delhi 110 002. India.

Senior Fellow, Resource and Environment Group, New Delhi, India and New York, USA.

vssaravanan@ncaer.org, ssarav@vsnl.com

ABSTRACT

Community-based watershed management has gained prominence in developing world towards integrated resource management for livelihood enhancement of the poor, due to failure of large-scale river valley projects. This paradigm shift has enabled to narrow the divide between the state and community, and marks a beginning for the State towards a ‘learning organisation’ that is adaptive to the changing social and environmental condition. The paper examines the role of State in institutionalising CBWM in three Indian states. It calls for the State to create an enabling institutional environment for coordination among institutions to emerge by devolving adequate responsibilities. This would offer opportunities for institutions to negotiate their concerns and build credibility for a long lasting institutional solution towards integrating resource management.

KEYWORDS

Resource management, Institutions, watershed, policy, India

INTRODUCTION

At the end of twentieth century the increasing role and relevance of social and institutional structures in connection with the whole field of contemporary environmental management is gaining prominence.  Number of institutions have increased rapidly, especially in the field environmental management. Existing institutions have come under critical examination. Furthermore, there is emerging debate concerning the relevance of specific institutional form in relation to others and what needs are best fulfilled by particular organisation. This is often justified in developing countries, due to inefficiency of the State to be responsive to public needs and for their action, increasing recession in the global and national economy, and finally towards a search for sustainable patterns and processes of development.

Institutions, concerned with natural resource management, have particularly come under scrutiny in India. They form an important production apparatus and life support systems for the country’s rural poor (Jodha, 1986). The need of the hour is to address all aspects of managing the natural resources on an integrated basis.

Watershed as a unit for integrated resource management has been recognised in the recent decades, where management is not merely of land, water and bio-mass, rather an integration for self reliance and holistic development of the rural poor. This involves integrating different uses and departments towards poverty alleviation.  Managing these resources can provide an entry for external agencies to understand poor people's perception and for building their capacities to reduce poverty and environmental degradation.

Micro watershed as a unit for IRM has gained prominence in recent years for devising location specific solutions, which would emerge by resolving activities that are conflicting (Head reach -tail end beneficiaries, between competing users and others) and build-on complementary activities (afforestation and soil conservation on the hills enables better productivity of agriculture and improved vegetation and drinking water sources in the plains). This is subsequently visualised towards macro-watershed, such as a river basin. This has been the strategy by various non-governmental organisations (NGOs) and research institutions for improving the living conditions of the poor and working environment of the rural masses. Experiences have shown that many of these experiments have lost its vigour over time and that replication of these stories is limited due to lack of institutionalisation efforts. Institutionalising community-based watershed management (CBWM) involves government assigning group rights to a specific territory, providing technical guidance on resource management practices and help in creating a positive environment for cooperation (Lawry, 1990:420) for a long lasting institutional solution.

The State, once recognised as the only 'vehicle' for development, has in recent years is recognised to share experience and coordinate with multiple set of other institutions. Where each institutions involved at all levels of public and private policy collectively take responsibility for managing world affairs, through co-management.  Although co-management has been recognised by the State in India (like in joint forest management, participatory irrigation management, and so on) its operational specificities that supports and respects the claims of various institutions, to bridge the gap between global and local needs remains obscure. The paper proposes to identify these specificity for the  State to build on the potentials and overcome constraints in the process of institutionalising CBWM in India

.

The paper examines the role of State in institutionalising CBWM.  In specific, the case studies from three states of Indian Union; Uttranchal, Himachal Pradesh and Madhya Pradesh, explores: (i) the process of institutionalisation in integrating different uses of natural resources at village level, (ii) integration of different departments at project level, (iii) scaling CBWM spatially, and (iv) towards addressing rural development.  The following section provides an overview of effort made to IRM in India.  The third section provides a brief on the research outline. The paper identifies some of the major concerns emerging from the institutionalisation efforts in the fourth section.  The final section identifies some of the key institutional element for the State to create an enabling environment for long lasting institutional solution.

INTEGRATED RESOURCE MANAGEMENT: AN OVERVIEW

Integrated resource management (IRM) has been part of the livelihood strategies of prehistoric Indian civilization.  With increase in population, irrigated agriculture attained high level of perfection, especially in semi-arid regions of the country.  Tank cascades and dams in southern India, ahar pynes in the east, khadins in the arid tracts and bhandaras in central India are just few to name. These traditional systems are generally built one below the other forming a ‘cascade’ linked by interconnecting channels.  This helped in optimal utilisation of rainwater, through systematic storage and distribution through gravity and in effective control of siltation in the basin. What is important is that these systems were locally managed and the benefits distributed over a large scale.

IRM, though was recognised by the early proponents of Colonial and post Colonial India, their idea was misconceived to control, conserve and utilise the river through large-scale projects. The era of mechanised lift irrigation system during the ‘green revolution’ provided a new impetus to the Indian farmers for an assured water supply to increase agricultural productivity since 1960's.  However, increased threat to ground water resources has only worsened the environmental scenario and the deprivation of the poor.  Though IRM was emphasised  in the IV, V and VI Five Year Plan of Government of India, it was more synonymous with soil and water conservation. The failure of three large scale programmes [land reforms, Integrated Rural Development Programme (IRDP) and Wage-employment programmes] in 1970’s and 80’s has led to the realisation in the importance of interlinkages between improving productivity of natural resources and sustained increase in rural income. Further increasing concern for environment and development has led to the shift in watershed programmes from essentially a resource-based approach towards livelihood enhancement, both nationally and at international levels. Though watershed has been recognised towards poverty alleviation in the various government programmes, (like the Drought Prone Area Programmes (DPAP), Desert Development Programmes (DDP) and integrated Wasteland Development Programmes (IWDP) of Government of India), it was in the 1993 that the Hanumantha Rao committee constituted to evaluate watershed programmes recommended for a community-based watershed management (CBWM). The outcome of the committees recommendation was the emergence of common guidelines ‘The National Policy Guidelines on Watershed Development’ (GoI, 1994) by the Ministry of Rural Areas and Employment. This marks a significant step towards integrated resource management with participatory approach. The success stories of various local level initiatives on watershed management by NGOs and research institutions to balance the needs of the poor and environmental management, only served as a role model for the common guidelines. The Community-based watershed management (CBWM) underpins a shift in agricultural policy that accepts a link between the degradation of rainfed areas and the poverty of large numbers of people and increased attention on community participation in planning and management. The guidelines covers all aspects of technical issues, human factor, sources of funding and operational flexibility.  It also recognises the importance of people’s participation, role of NGOs, and technical support groups. More importantly it recognises formation of user groups at various levels and linking up with Panchayat institutions (the bottom-most elected administrative unit in the country). This is the first attempt to broaden the ambit to link integrated development of natural resources with poverty alleviation strategies.

# RESEARCH OUTLINE

The paper examines the initiative of CBWM in three states of India union: Uttranchal (formerly part of Uttar Pradesh), Himachal Pradesh and Madhya Pradesh. The programme in the former two states is supported by the multilateral donour agency (European Commission and the German funding agency - GTZ.), while the third is a State funded programme.  Of the three case studies, two are located on the Himalayan region and the one in the dry region of Central India. These projects differ from one another in terms of size, location and the institutions involved in the implementing them towards integrated resource management (Table. 1). Though these projects have an element of NGOs participation in the programme, the paper examines the approach by the State government in promoting a CBWM.

Table. 1

# Background of Case Study

| Project Details |  | Doon Valley Integrated Watershed Management Project (DVP) | Indo-German Changar Eco-Development Project (IGCEDP) | Rajiv Gandhi Mission for Watershed Management (RGMWM) |
| --- | --- | --- | --- | --- |
| Agencies Involved. | Implementing Agency | Watershed Management Directorate, Dehradun, Government of Uttranchal (formerly part of Government of Uttar Pradesh) | IGCEDP | Rajiv Gandhi Watershed Management Mission, Government of Madhya Pradesh |
|  | Donour Agency | European Council and World Bank | GTZ and KfW | - Do- |
| Location Agro-climatic Zone |  | Western Himalayas | Himalayan Foot hills | Semi-arid Region |
| Characteristics of Resources |  | Multiple uses that combines environmental protection with livelihood strategies. | Multiple uses that combines environmental protection with livelihood strategies. | Multiple uses that combines livelihood strategies with drought relief measures. |
| Date of Commencement |  | June 1993 | 1993 | 96-97 |
| Districts Covered |  | 2 (Dehradun and Tehri-Garhwal) | 1 Kangra District | 8318 villages in the State. |
| Case Study Watershed |  | Chandrabagha Nadi Micro Watershed Rishikesh Division |  | Amargad, Chayani and Naungaonkala micro watershed in Ratlam District. |
| Case Study VWDC |  | Talai and Bhawani VWDC | Nanwar VWDC | Bhavadi Kheda VWDC and Chayani VWDC |

Both secondary and primary sources of data and information have been used to understand the process of institutionalising CBWM. Information on these projects was collected from the donor agencies, project offices and concerned government departments, and also from the published documents in journals and from conference proceedings. For assessing the institutionalisation process at village level, the formation of community institution, its relevance in addressing the community and environmental needs and towards its sustainability, field visits for 2-4 days were made to selected one to two villages in each project between September to November 1999.  The villages were purposefully selected based on success rating by the implementing agency. The success ratings, as the paper illustrate, is based on the notion that homogeneous community are cohesive for collective action.  However, rarely has the Project Implementing Agency (PIA) utilized the cohesiveness of the community for IRM. Key informants [community leaders, Panchayat presidents, the watershed committee members, women groups and village level motivators (VLM)] were interviewed for information on the processes involved in the formation of the watershed institutions, membership pattern, measures to programme planning and the implementation process using semi-structured questionnaires.  Care was also taken to elicit information from the disadvantage section: the women and the SC/ST community, landless or near landless on their involvement in the process of watershed management. The analysis employs both tabular and descriptive statistics, supplemented by quantitative information. This enabled in understanding the background of the project, administrative structure for planning, implementation process and projects outputs in terms of addressing the livelihood needs of the poor.

Table 2

Socio-Economic Background of Case Study Villages

| Items | Doon Valley Project |  | IGCEDP | RGMWM |  |
| --- | --- | --- | --- | --- | --- |
|  | Talai VWDC | Bhawani VWDC | Nanwar VWDC | Amargad VWDC | Chayani VWDC |
| Registration Date | 1996-97 | 1995 | 1996 | 1997 | 1997 |
| Population (Households) | 261 (48) | 110 | 879 (128) | 930 (383) | 126 |
| Dominant Land Area | 90% under forest | 75% under forest | 80% under forest | 50% under Agriculture | 60% under Agriculture |
| Main economic activity | 60% Agriculturist | 50% agriculturist | Government employed households, followed by agriculturist | Seasonal agriculturist | Seasonal agriculturist |
| Caste | Homogenous community | Homogenous Bhandari community | Multi caste (Rajputs, Joggi, and Choudary) | Bhil community (Scheduled Tribes) | Bhil community (Scheduled Tribes) |
| Landholding pattern | Marginal farmers | Marginal farmers | Marginal farmers | Marginal farmers | Marginal farmers |

The VWDC more or less were formed between 1995-97 in the case study area (Table. 2). In all the case villages, VWDC were formed within 6 months and work executed within a year. The economy of the case study villages, though were agriculture, it was more forest based in the Himalayan region.  While in the plains (RGMWM case studies) agriculture was seasonal and multicaste community.  During the dry months they migrate to urban centres of Bhopal, Ahmedabad and Mumbai for employment. In Nanwar VWDC agriculture occupation was supplemented with salaried class in government sector. Forest based activities provided an additional income, minor timber products, fuel wood, fodder and sometimes-herbal products, for the people. These villages depict a homogeneous groups in terms of caste structure, however, difference do arise in terms of claim making capacity of different households. This case studies more or less illustrate a homogenous community, except Nanwar VWDC, which makes these case studies a better rated VWDC by the PIA.  This remains an important component for formation of community institutions. Homogeneity in terms of caste structure may prove a positive factor, but many a times a ‘face to face’ relation may not really be so. All the villages studied, except Bhawani VWDC, there were problems in terms of social cooperation.

INSTITUTIONALISING CBWM: MAJOR CONCERNS

CBWM is one of the most significant and bold attempts by the State to move away from compartmentalised and centralised approach to that of integrated community-based one.  This shift has made the State to restructure their institutions towards coordinated approach, enforce participation of the primary stakeholders and scale CBWM towards addressing the concern of environmental management and development.  Now government officials visit villages on occasional intervals, interact with people, understand their concerns and observe the changing lifestyle, like the non-government organisations.   This marks a beginning to narrow the divide between the State and the community, and a beginning towards multi-stakeholder partnership.

Multiple Departments-Multiple Programmes

The significance of institutional restructuring has been establishment of a Project Implementing Agency (PIA) that acts as a co-ordinating unit at the project level. The existing lead department in the region was assigned for implementing watershed management. In Himachal Pradesh and Uttranchal, the lead department was the Department of Forest, as more than 50% of the land area is under their jurisdiction (Table. 3). While in Madhya Pradesh it is the District Rural Development Agency (DRDA). The choice is more practical, as the lead departments dominate in the region in terms of land ownership and therefore would expect other departments to fall in-line. By being a unified line of command, under the Chief Project Director or Project Director of the PIA, the project envisages a multidisciplinary field staff. These staff's are often deputed on an informal basis or assigned watershed work in addition to the work in their parent department, namely from social forestry, horticulture, livestock, minor irrigation, agriculture, soil conservation and energy conservation for an inter-disciplinary approach. In Madhya Pradesh watershed is implemented by the DRDA as a programme in respective districts, the implementation in the field is carried out by the line department officer, who is deputed to the Watershed Implementing Agency (PIA), assisted by multi-disciplinary field staff.

Table 3

Lead Departments in Watershed Management

| Name of the Programme | The Lead Department in the Region | Project Implementing Agency (PIA) |
| --- | --- | --- |
| DVP | Department of Forest, Government of Uttranchal | Watershed Management Directorate, Dehradun |
| IGCDP | Department of Forest, Government of Himachal Pradesh | Indo-German Changer Eco-Development Project (IGCEDP) |
| RGMWM | District Rural Development Agency (DRDA), Government of Madhya Pradesh | Watershed Directorate, Madhya Pradesh |

Attempt to restructure institutions in the case study areas offers innovation among the respective state governments and multi-lateral donour agencies towards CBWM (Fig. 1 & 2).  The Indo-German Changer Eco-Development Programme (IGCEDP) launched with the support of the German Funding Agency (GTZ), institutional restructuring has been significantly project-oriented, with specialist team supporting the programme. The multi-disciplinary specialist team (consisting of government officers from respective departments and NGOs) support the project director (who heads the programme). It is perceived that this current set-up will in due course become an autonomous development society, called as Himachal Pradesh Eco-Development Society (HPEDS). This break-off is justified that as an autonomous entity, HPEDS can effectively address the dynamic mountain environment and the peoples need.  In contrast, the institutional structure of Rajiv Gandhi Mission for Watershed Management (RGMWM) involves integrating various sectoral departments and elected representatives of the region under one umbrella.  This is perceived to strengthen coordination by pooling the knowledge base of various departments for IRM. This is expected to sustain and strengthen the inter-departmental coordination and become responsive to peoples’ need.

Fig. 1

INSTITUTIONAL RESTRUCTURING

Rajiv Gandhi Mission for Watershed Management,

Government of Madhya Pradesh

Watershed Advisory Committee

Chairman:

District President

Mission Leader: District Collector

Technical Committee

(to scrutinise work plans and work schedule)

Government

Project Officers (deputed from various line Departments: PWD, Agriculture Department, Forest & others)

Assisted by multidisciplinary field staff

NGOs

Fig. 2

INSTITUTIONAL RESTRUCTURING

Indo-German Changar Eco-Development Project,

Government of Himachal Pradesh

Project Director

(Conservator of Forest)

Technical Project Committee

Watershed

Development

Committee

Project

Implementation Committee

Community

Mobilisation

Committee

Training

Committee

Contact Officer

Eco-Development Specialist

Community Mobiliser

Extension Staff

Assistance Manager & PA

Institutional restructuring with a multi-disciplinary staff deputed from various departments is expected to share experience and provide a inter-disciplinary perspective towards integrated management. However, taking these multi-disciplinary perceptions towards inter-disciplinary applications require commitments and understanding of the problem in context.  Most of the staffs are deputed from their respective departments to gain experience on community-based programmes that might be of future relevance to them.  These officials, though forced, often are enthusiased for community-based work due to increasing interest from the Government, opportunity to interact with higher officials from various institutions, and an opportunity towards seeking a higher position in due course. In the process, officials romanticise the participatory models, due to ignorance in the understanding of the participatory models or even if they are aware that the work and programme design is not so. Working day and night with community, travelling on foot for long distance to reach the villages and interacting with impatience and ignorant villagers require commitment from the field staff, who needs to be sufficiently provided with incentives, in terms of their position. However, incentives for these officials are rare, it remains more in terms of name and fame.  This many a times creates disinterest among the officials towards community-based works, and leads to rapid formation of community institutions.

In spite of institutional restructuring, the implementing agencies are largely organised along conventional and sectoral lines. The challenge of integrated resource management is complicated with land being privately owned and immobile, while the water has usufruct rights and remains mobile. This requires cutting across disciplines, sectors, ecological conditions and institutions for managing land and water.  The guidelines for CBWM are largely oriented towards carrying out soil and water conservation measures, formation of community institutions, training for PRA, and with a negligible percentage allocated for entry point activities. The activities other than watershed related, like health related components, providing piped water supply and proper sanitation are directed by the project officers to the respective sectoral departments for implementation.  Many a times re-directing these demands only widens the rift between the sectoral department and the PIA, rather considering these as a complementary activity towards holistic development. Only in the case, where the deputed field officer is from the concerned sectoral department, implementation becomes smooth.

Inter- sectoral coordination is further complicated with each department having its own programmes and funds, very similar to the PIA (Table 4). This only leads to duplication of activities. The State should explore options for complimentary activities, like the extension services provided to farmers and agriculture training. Further, there is a clear-cut difference in the perception between the departments and the PIA.  The former considers the latter's activities as purely temporary arrangement and would largely depend on availability of funds.

In addition, the components of watershed programme and fund allocation are pre-determined, leaving less space for local maneuvering or changes to suit local needs. The RGMWM has certain norms for allocation of funds (Table. 5), though it allows some flexibility while implementing the programme. However these allocations becomes a benchmark for project officers while preparing the estimates, leaving any chance of flexibility.  The Village Watershed Development Committee (VWDC) is informed about the dimensions of the physical structure, number of labourers required and the cost. In accordance, the VWDC carries out the work and maintain them.  Rarely is there any effort to understand: why the particular structure is needed? and, what significance do these have on their livelihood?

Table 4

Complexities in Sectoral Coordination

Duplication of Objectives

- Case of Madhya Pradesh

| RGMWM | Department of Agriculture | Department of Water Resources |
| --- | --- | --- |
|  | Total plan and non-plan programmes 63 |  |
| - Augment and conserve soil and water resources. - Maximise people's participation through user group formation. | - Provide extension services for transformation of research experiments to farmers. - Distribute agricultural inputs. - Subsidise sprinklers, drip irrigation and tubewells for improved irrigation. - Provide training to farmers on various farm activities. - Promote construction and utilisation of minor irrigation resources. - Take measures to conserve soil and water resources. | - Rehabilitation of minor irrigation projects. - Formation of water users association for participatory irrigation management. |

Note: Programmes that causes duplication are highlighted. The non-bold ones indicates supplementary activities.

Table. 5

Standards for Allocation of Funds

-Case of Madhya Pradesh

| Activities | Allocation of Fund (in %) |
| --- | --- |
| Land conservation and Protection. | 30 |
| Surface Water Management | 20 |
| Groundwater management | 20 |
| Afforestation | 10 |
| Fodder Development | 10 |
| Other activities | 5 |
| Self-help Groups | 5 |
| Total | 100 |

Multiple Committees-Multiple Functions

Community-based approach has been an important component of watershed development activity.  To ensure peoples’ participation village level watershed development committee [Village Watershed Development Committee (VWDC) in Madhya Pradesh, Gaon Resource Management Association (GAREMA) in DVP and Village Development Committee (NVC) in IGCEDP] has been created to identify problems, prepare plan, implement and maintain the created assets. The VWDC’s are empowered to execute the watershed management programme, resolve problems within the community to fulfil their basic needs and enable government to play a contemporary role. They consist of the multiple users’ committee, such as water users committee (if any storage structures), forest protection committees, fodder development committees, seed distribution committees, self-help groups (women and men) and social-cultural committees.

Multiple users committees, under the VWDC is often justified for identifying sectoral interest groups and for efficient management of the resources. The project authorities assume that entrusting the management rights and responsibilities exclusively to the easily identifiable users can be in enhancing management of resources. For people, multiple committees are just another committee to receive government funds and an opportunity for more labour works, rather on a genuine basis of community-based interest. However, natural resources have multiple use and users. For instance, water storage structures, in addition to being an irrigation system, is a source for drinking water and for bathing, for grazing cattle, collection of fuel-wood and at the same time sustain a wide variety of aquatic animals. Water stored behind the check dam immediately after rains is used as drinking water for cattle’s, washing clothes.  These normal behaviour of diverse uses is restricted with the formation of new committee, the leaders who often are not the users, get new power, like in Naungakala VWDC. The poor of Talai VWDC who use to access fodder and fuel from the nearby forest, now after VWDC formation have to get permission from the fodder protection committee and forest protection committee (fortunately the leader is more generous towards the poor in granting permission).  The village leader, who is President of the VWDC and is also a nominated leader for the Fodder Protection Committee in the village.

In this multiple regime, rights to use resource has been a social process, where the rights are socially legitimised claims to a benefit stream (Vira, 1995). In the formation of user groups needs to consider the existence of informal user groups who have major claims in resource use, rather than a blanket approach (Saravanan, 1998). IN the process of making sub-committee accountable to the VWDC, the leaders (who are often socially and politically a powerful entity) take control of their sub-committee. Thus, authorizing the existing power structure and providing new authority.  This often deprives the poor in particular.

Institutionalising Participation –Participatory Assessment

One of the significant realisations of the CBWM has been to train project staff and village leaders on the relevance of participatory approach towards the watershed management, in contrast to delivery-based functioning of government programmes. Participatory Rural Appraisal (PRA) has gained prominence as being an important tool for generating location-specific information, prioritising problems to be solved and identifying opportunities for watershed development. Significant proportions of the programme funds have been allocated for PRA training and for preparation of extensive manuals for the project motivators and local village motivators.

PRA is mainly carried out in the early stages of the project to identify and prioritise the problems in the villages under the watershed.  All villages in the watershed become relevant candidates for the PRA exercises. After a preliminary visit to the village and getting acceptance from the village Panchayat leaders, the stage is set for the PRA.  A group of officials along with support staff and enthusiastic villagers collect information using a range of techniques: history of village (time line mapping), transacts and village area mapping, distribution of land use and land holding, institutional linkage mapping (chappati diagram), crop calendar and so on.  This occasion is sometimes accompanied with feast. In addition to these techniques, the problem faced by the villagers are identified and prioritised in the meeting for an action plan.  The output of this exercise is documentation containing socio-economic information and a village level action plan for watershed development.  The village level action plan acts as a valuable asset for outsiders to get an overview of the village.

The interesting component of the PRA related methods is its ability to generate information about the village and  identify the poor at the micro level, in spite of the various socio-political drawbacks.  The wealth ranking and social mapping exercises, a prominent PRA method, yield a composite picture of poor households and the ways in which they differ from the better-off population. Evidence from case study villages in Doon Valley Project of UP hills illustrate diversity of poverty, which are normally undermined by conventional poverty assessment technique.  In the case study village Bhawani VWDC poor households were identified based on:  (i) households where none of the member were employed in government sector, (ii) households who were landless and (iii) households without any asset. However, they do consider other criterion that affects the livelihood of the households (Box 1). These are highly qualitative in nature and may be over or under-reported by the people and require further examination or triangulation to understand the multidimensional factors affecting poverty.

Box.1

Deprivation Due to Desertion

Vasanthi Devi residing in village Bhavani, Rishikesh Division of UP Hills (now Uttaranchal State) is a widow and owns land equal to large landowners in the village. What makes her one of the poorest of the poor is her inability to cultivate these lands, which has remained unproductive in the past few years. Her first three sons have deserted her, and have gone to nearby urban centres, leaving behind their wives and children. The youngest son is very young to work on this land.  This makes her vulnerable to earn any livelihood for the family.

Preparation of PRA has encouraged the villagers to identify their resources, capabilities and priorities.  However, many a times the problems identified has been a ‘wish list’ (Table.6a & 6b). Rarely is the problem explored in detail, their inter-linkages and possible solutions from the various alternatives. Further, rarely has there been any assessment: on the existing institutions in the village, potential conditions required for the formation of new institutions and measures for a systematic process of building new peoples institution that is important for CBWM.  In most of the VWDC (Talai, Naungaonkala, Amargad and Chayani) one of the main problems was non-cohesive nature of the community.  Understanding and addressing this can sustain the VWDC, but this requires long term interaction and sustained action.

It cannot be assumed that only through PRA and by forming a new institution, participation can be ensured. Such capacity building requires commitment towards participatory approach and the ability to understand the people change in the attitude by the field officers and more importantly for higher officials in the project.

Table 6a

## Problems and Solution

Nanwar- Bhulana Micro Watershed, Himachal Pradesh

-Case of Nanwar Village

| Problems as perceived using PRA | Activities Proposed in the Village (by IGP) |
| --- | --- |
| - Scarcity of drinking water in the village. - Erosion of soil along the slopes, due to road construction. - Inadequate fodder available in the village. - Problem of monkeys destroying the crops. - Inadequate road facility. | - Erosion control measures. - Afforestation on private lands. - Water supply through roof top harvesting. - Construction of roads (kutcha) - Kurli (Manger) for cattle’s. - Renovation of cattle sheds. - Cash crop demonstrations. |

Many a times methods used to collect information includes use of papers, charts, colour pencils and those materials that are locally available (sometime even cowdung). Such public event leads to mystification of information (Mosse, 1995). In such public events, it is the dominant community often taking lead role in the event of Indian villages. Considering the response emerging from these fore-frontiers as representing community interest only leads to misconception of the real problem. This many a times undermines the effectiveness of participatory research methods and only leads to visible commitments on the part of the outsiders for an intervention.

Table 6b

# Problems and  Solutions Under PRA

Village Bhavani, Nirgud Micro Watershed, UP

| S.No | Problems as per PRA | Solutions Proposed under PRA | Activities Carried Out |
| --- | --- | --- | --- |
| 1 | Availability of Saline water | - | - Afforestation in forestland and private lands. - Agricultural activities: Field trials and provision of agriculture equipments. - Land Conservation measures: gully plugging, check dams and rehabilitation of terrace fields. - Energy Conservation: provision of pressure cooker, stoves and bio-gas. - Laghu Irrigation: Rainwater harvesting tanks, modernising ghuls and conservation of spring waters. - Promotion of horticulture activities - Veterinary. - Entry point activities: Women & child welfare, adult education and provision of drinking water pipeline. |
| 2 | Inadequacy of drinking water | Will be jointly addressed by Jal Nigam and WSD. |  |
| 3 | Problem of Irrigation | Provision and renovation of Irrigation Facilities |  |
| 4 | Problem of Wild animals destroying the crops. | Villagers propose to guard through appointment of chowkidhars. |  |
| 5 | More labour inputs but less productivity | High Yielding Varieties will be introduced. |  |
| 6 | Lack of adequate power supply | Problem directed to Regional Electricity Board. |  |
| 7 | Hospitals (human and veterinary) far from the village | Problem directed to Health Department. |  |
| 8 | Inadequacy of fuel and fodder as they need to collect far from the village. | Introduction of afforestation and Social forestry |  |
| 9 | Lack of Plain agricultural land | - |  |
| 11 | Increase in smoke from kitchen | Energy efficient stoves and cooker. |  |
| 12 | Soil erosion | Soil conservation measures. |  |
| 13 | Non-cohesiveness villagers | - |  |

Source: PRA based Plan for Village Bhavani, Dehradun District of UP.

### Sustainability of Local Institutions

The sustainability of local institutions depends on the ability of the programme to address community needs, capacity of local institutions to take decisions regarding the programme planning, implementation through a joint efforts, maintaining accountability and transparency and sufficient availability of funds.

These projects are more concerned with arresting and reversing on-going environmental degradation.  This is not to say that these objectives do not benefit the people, poor in particular. But improving the living conditions of the people and the poor in particular, is only of secondary or last order of the objectives (Table 7).  Hence, to assess the ability of the programme in targeting the community needs and the poor in particular, the programmes reach in addressing community-based activities and the disadvantage section of the society is taken to reflect the poverty focus of the programme.

In the case studies, activities were concentrated on government lands.  This provides immediate benefit through employment for the poor.  The activities proposed, in the case of two villages (Table. 8a & 8b) of the DVP indicates more than 60 per cent of the development intervention were in government owned lands. Experimentation-based activities cater to the needs of individual households, largely the rich community.  However, delivery-based activities (provision of agricultural implements, energy conservation equipment and cattle development) benefit both the better-off and the poor. This is more service oriented and does not provide any incentive for the poor to move away from the poverty.

Table 7

Stated Objective of the CBWM

(Ranked in order of importance as stated in the Programme)

| Items | RGMWM | DVP | HPEDS |
| --- | --- | --- | --- |
| Overall Objective |  |  |  |
| Arrest and reverse on-going degradation of natural resources. |  | 1 | 1 |
| Augment and conserve soil and water resources for drought proofing. | 1 |  |  |
| Augment and conserve soil and water resources for improving the livelihood in the region. | 2 | 3 |  |
| Development of easily accessible scientific repository of scientific and technological inputs. | 3 |  |  |
| Maximise people's participation in sustainable resource management. | 4 | 2 | 2 |
| Improve the environmental resource base. | 5 |  |  |
| Subsidiary objectives |  |  |  |
| Involve local people at all stages |  | 1 | 1 |
| Improve the quality of rural people |  | 2 |  |
| Intermediate Objectives |  |  |  |
| Management of natural resources |  | 1 |  |
| Increase productivity from land and water |  | 2 |  |
| Strengthen community participation |  | 3 |  |
| Improve socio-economic conditions of the poor |  | 4 |  |

Table.8a

Percentage of Funds Allocated for Different Activities (1996-99)

(Indian Rupees in Lakhs)

- Case of DVP

| S.No. | Activities | Talai VWDC | Bhavani VWDC |
| --- | --- | --- | --- |
| Forest-Based Activities |  |  |  |
| 1 | Afforestation | 5,24,5 | 5943.100 |
| 2 | Land Conservation | 7,18,0 | 4255.4 |
| ###### Total |  | 12,425 (55%) | 10,198.5 (77 %) |
| Community-based Activities |  |  |  |
| 3 | Irrigation | 5,531 | 2264.4 |
| 4 | Horticulture | 357 | 107.67 |
| Total |  | 5,88,7 (25%) | 2,372.07 (18%) |
| Delivery-based Activities |  |  |  |
| 4 | Agri-based Implements | 1,258 | 80.00 |
| 5 | Energy conservation-based. | 1,378 | 173.250 |
| 6 | Cattle development | - | 187.38 |
| Total |  | 2,636 (12%) | 440.63 (3%) |
| Experimentation based Activities |  |  |  |
| 7 | Field Trials of HYV Crops | 1,764 | 127.50 |
| Total |  | 1,764 (8%) | 127.50 (2%) |
| Grand Total |  | 22,712 (100%) | 13,138.70 (100%) |

Source: VWDC Talai and Bhavani, 1999.

Community-based activities requires mobilising community for management, (for instance irrigation) provide direct immediate benefit to all the landowners, indirectly through employment for landless and towards IRM. Many of the water storage structures, the tanks in Naungaonkala and Chayani VWDC and ghuls in Talai VWDC, benefit a larger community in the village, but have been ignored by the PIA. Rehabilitation of these structures will not only enhance community participation, but also towards IRM, reducing siltation in the hill slopes, harvesting water in the foothills and agriculture practice in the plains. This will enhance water use efficiency in the basins (Seckler, 1996). Efforts towards addressing common property resources are limited, as they involve convincing people in resolving their differences and sharing their land, and in mobilising people for increased contribution. Ignoring community-based activities is also advantageous for the people, as they receive employment and generate funds for the village through watershed works, without any conflicts within the community.

Table. 8b

Activities Promoted by RGMWM

| ACTIVITIES | TYPE OF ACTIVITY |
| --- | --- |
|  | Amargad, Chayani & Phaldhuna VWDC |
| 1. Land Conservation Measures |  |
| Contour Trenching | Type I |
| Check Dams | Type I |
| Boulder wall | Type I |
| Pits of plantation (afforestation) | Type I |
| Fodder development | Type IIb |
| 2. Water Conservation Measures |  |
| Construction and renovation of new ponds | Type I |
| Deepening of wells | Type IIa |
| Nala Bunding | Type I |
| 3.Delivery-based Activities |  |
| Afforestation | Type I & IIa |
| Nursery raising | Type I |
| Distribution of Biogas plant | Type IIa |
| Distribution of Agri-minikits. | Type IIa |
| Distribution of treadle pumps | Type IIa |
| Hand Pump | Type I |
| 4. Other Activities |  |
| Renovation of school | Type I |
| Creation of self-help savings groups. | Type IIb |

Type I:  Provide indirect benefits to users.

Type II: Provide direct benefits to users

a: Benefiting individuals

b: Benefiting community or group of individuals.

Accountability and Transparency- Formal vs Informal

Meetings act as a forum for maintaining accountability and transparency of the institutions. Meetings remain one of the important forum for sharing information, for decision-making and towards effective implementation of the programme. The number of meetings is generally high during the phase of physical implementation and it gradually decreases after completion of the works. The date and agenda for the meetings are finalised by the project staff, which is then communicated to the VWDC, through the Village Level Motivator (VLM). However, people are not clear about the agenda of the meeting.  “Saab, akker hamko batheyange” (The project staff will come and explain about the agenda) is response from the Secretary, Ms. Sheela Devi of Talai VWDC.   The Project staffs regularly attend the meetings of the GAREMA and the minutes sent to higher authorities at district level. The attendance at the meeting is ensured by Village level Motivator (who is an employee of the DVP). Though it is important for all members to attend the meetings, there are few cases of violations. Though formal rules are in place to impose fines on those who do not attend more than three consecutive meetings. This easily said, the VWDC has a flexible informal rule that pardon members absent for genuine reasons, such as members absent due to illness in the family, members attending marriage functions or members who inform the reasons for their absence. The Executive Committee (EC) the main organ of the VWDC is still at rudimentary stage.  Since its formation it has neither met, nor are the members aware of their role.

Record maintenance is another indicator for accountability and transparency. The decisions of the meetings are recorded in the minute’s book of the VWDC, though not adequately maintained. Many a times minute books contain a list of decisions taken.  In addition to minute books there are various other records to be maintained by VWDC, but their role is limited. Minutes are mainly maintained by the VWDC through their VM, while the essential records, like work estimates and financial records (accounts and cash register) are maintained by the PIA (Table. 9).

Table 9

Maintenance of Records in VWDC

Rajiv Gandhi Mission for Watershed Management

Government of Madhya Pradesh

| Records | Amargad VWDC |  | Chayani VWDC |  |
| --- | --- | --- | --- | --- |
|  | Status | Maintained by | Status | Maintained by |
| Minutes Book | MN | PIA | MN | PIA & VM |
| Identity of members | M | VM & V | M | VM & V |
| Bye-Laws | NM | - | NM | - |
| Work Estimates | M | PIA | M | PIA |
| Contribution list | MN | PIA | MN | PIA |
| Accounts Books | M | PIA | M | PIA |
| Cash Book | M | PIA | M | PIA |

Note:  Status:    M=Maintained, MN= Maintained not updated, NM=Not maintained.

Maintained by:   PIA=Project Authorities, VM= Village Motivator & V=VWDC

The VWDC’s are rarely given training and opportunity to maintain records to ensure accountability and responsibility.  Though the PIA feel that such training will be provided later, it is important that such process goes in hand with the implementation. Bye-laws are standard forms evolved by the PIA, with informal rules and regulation evolved by the VWDCs in the form fines, regulation to attend meetings and imposition of fines.  Most of these remain uniform in the programme, excepting the cost.

As per direction of the guidelines, reservations are made for women and for backward classes in the EC.  However, the posts held by women are rarely active.  In Talai VWDC of DVP, the secretary who is also the village motivator and heads the Women Self Help Group (SHG), rarely performs her secretarial role of taking minutes of the meetings and other documentary works.  When asked about the activities of the GAREMA, her blunt answer would be “talk to the President” or she would look upon the project staff to help her to answer the question.  While in Bhavani VWDC of the DVP, the secretary’s husband plays an important role, as he is a schoolteacher in the village.  He says, “as project staff wanted few places for women in the office bearer, his wife’s’ name was suggested.”  In Nanwar VWDC, the secretary position is more for a formality than empowering the weaker section. The former president, who is also the village leader and large landholder performs the important function in dealing with PIA.

What is important to note that these VWDC’s at present, function as per the direction of the Project Staff.  Though the VWDC formulates informal rules, now and then, there have been no systematic efforts to prepare comprehensive byelaws, nor have efforts made to train people to formulate one, which is an important element for the formation of an institution.

The PIA ensures financial sustainability of the VWDC through contribution, as it reduces government exchequer and creates stake among the people for future management.   Contribution from the people are at the rate of 25 per cent in case of activities that indirectly benefits people and 50 per cent for activities that directly benefits people. In many regions of the VWDC contribution is largely mobilised in the form of physical labour that involves earthwork. This not only provides employment for the people with higher wages, but is also able to create new assets in the village. This is easiest means for the PIA and the people. Many a times funds are mobilised from the savings due to higher difference between prevailing differences in the wage rates (between market and the government rates) (Table. 10).  One of the factors motivating is the higher labour charges provided by the Government.  In the visited watersheds, the government rate for earthwork was more than that of the market rate prevailing in this tribal dominated region. The increased wage rate acts as part of the contribution for the people. Does this contribution build stake among the community? However, increasing financial resources in the villages has created village funds for development. It is proposed that these funds will be utilised for the benefit of the poor people through provision of loans and incentives, which is right beginning.

Box. 3

#### Formal vs Informal Institutions

Nanwar Watershed Committee -IGCEDP

The Nanwar VWDC has been set up by the IGCEDP to address their objective of sustainable resource management, but people do not feel it so.  People have a clear-cut distinction between the functioning of the NVDC and other informal institution in the village. The VWDC is considered to be an implementing body of forest department and useful platform to make new demands for the village.  Mr Jagadish states, “the agenda for the meetings are maintenance of the activities carried out, placing new demands before the IGCEDP staffs and imposing any fines on the villagers.” Other institutions in the village are largely caste-based. The Social Committee of Nanwar (locally called as SIKNA) plays a role of social welfare in the village for the Rajput communities.  It financially assist the deprived families of the Rajputs provides incentives in renting vessels and tents during ceremonies and other festivities.  The charges for the renting out vessels for the marriages are Rs. 30 for the marriage of a female from the village and Rs.60 for male. It is stated that the SIKNA has about 10 lakhs as a revolving fund.

Creation of community funds (like village development fund, watershed development fund, Water users association corpse funds) has been an important component for the sustainability of the VWDC.  This is often viewed as important for maintenance of natural resources and thereby reducing government financial exchequer in local management.  Communal funds have been in many ways to maximise utility and accountability (Mosse, 1997). Finally, pumping in large sums of money to the village communities has only created confusion over its management and increased mis-appropriation of funds within the community institutions.

Table 10

Difference in Labour Wage Rate -Jhabua District -1999

(in Rs. per day for earthwork)

| Micro-Watershed & Division | Government Rate | ##### Market Rate | ##### Advantage by working in RGM promoted activities. |
| --- | --- | --- | --- |
| Amargad, Selaana | 42.98 | 30-35 | 7.98 – 12.98 |
| Chayani, Selaana | 42.98 | 30-35 | 7.98 – 12.98 |
| Naungaonkala, Phaldhuna | 42.98 | 30 | 12.98 |

Scaling Institutions

In recent years, PIA have been rapidly involved in scaling-up community institutions, through federation and cluster groups to promote IRM over a large scale.’ Such scaled-up institutions are assumed to promote the interest of communities by identifying new areas for intervention, monitor the existing works in progress and act as a catalyst for continuing development activities. Scaling up institutions has only been attempted in DVP, where the VWDC jointly form Cluster of Resource Management Associations (COREMA). Local level institutions do have an integrated view of problems and sufficiently fine-tune their strategies. Though scaling these institutions can provide a united forum for sharing information, placing their needs and make them a united front to make development agencies accountable, rapid scaling without capacity building of the VWDCs may prove as a disaster.

INSTITUTIONAL ELEMENTS FOR SUSTAINABILITY

The effort to institutionalise CBWM in India is a replication of the so-called success stories of NGOs and research institution by directly involving with the community and their behavioural pattern. This is, in many ways are different from the way government runs the programmes.  The models of NGOs or research institutions are small in scale, fragmented, unstable, externally supported (financially) and temporary in nature.  While the state requires large scale, stable, largely internally supported (financially) and sustainable programmes. This requires the State to reinvent their role, where funds are appropriately mobilised with mix of internal and external funding, has a rights oriented approach over access to resources and management systems to blend institutions at various levels.  Where the institutions, mainly the State, is best able to adapt to the resource management problems towards becoming a ‘learning organisation’ that institutionalises participation at all levels for a long lasting institutional set-up (IDS Workshop, 1998:146; Dover, 2000). This requires the State to create enabling institutional environment for coordination to emerge, devolve responsibilities and mediate the differences in foresight among institutions for a credible and long lasting institutional set-up.

One of the significant initiatives of the CBWM in India is institutional restructuring for a coordinated approach towards IRM. Restructuring institutions under a unified department at project level is a significant effort by the State to break the barrier of fragmented and sectoral functioning of various government departments.  However, restructuring alone will not address the integration in the management of resources. At the project level, it requires to be supplemented with a policy framework that enable the PIA to become a nodal planning and monitoring unit for a watershed and the funds channeled through them to various departments.  The RGMWM has made a significant development in this direction, by pooling different departments for planning. However, it just remains there. Planning combined with involvement of experts (like in IGCEDP), centralised coordination of funds and programme can enhance the programme to a large extent.

Coordination at micro level involves pooling the knowledge (technical and managerial) base of the communities in designing and enforcing rules and sanction mechanisms to make estimates of the future events and take consensual decision.  Where the decision generates adequate benefits (benefits on social, economic and political) in due course. It is more complex and dynamic for the State to understand and intervene. Diverse institutional arrangements, social, moral and economic norms, are involved at micro level in co-ordinating individual claims over access to resource. Given the changing social structure and physical environment, there is constant flux in the social position of coordinator at the community level. The State is not in a position to promote coordination through users committee directly. States role in facilitating coordination has to be through indirect measures of incentives and disincentives that enable the users to mobilize themselves for a collective action towards IRM (Saravanan, 1998).

Providing autonomy for the local institutions (preferably to Panchayat Institutions) to mobilise user groups having major claims over resource use, formulating rules and regulations that suits the local conditions and situations, and promoting IRM through complementary activities in place could some of the measures.  Meso level institutions like NGOs can be better placed to enhance the functioning of the Panchayat institutions to strengthen, monitor and evaluate towards a desired change. This allows community institutions to emerge with users having major claims over access to resources, at the same time provide adequate space for development agencies to raise larger concerns over conservation and equity in resource management. This calls for a crucial role of the state to be vigilant to ensure equity and sustainability. For this, it is important to understand the linkages between institutions in addressing the highly flexible community institution to that of the static institutions. In effect, co-ordination between institutions builds trust, enables transfer of specialised knowledge systems and promote a ‘learning organisation (IDS Workshop, 1998).

The State has to play a crucial role in devolving responsibilities to various institutions, in a way their functions complement each other to jointly manage resources. Responsibilities can be assigned to institutions at macro level or at project level, as there exists a clear rules and regulations for their functioning. However, responsibilities to community institutions largely remain tacit and emerge spontaneously based on consensus of opinion of those around the assumed leader. Assigning responsibilities to easily identifiable users only authorizes the certain groups having primary stake over the resources. In the process the poor who largely have secondary and tertiary rights are excluded  or at the mercy of the leaders, like tin Talai and Naungaonkala VWDC.   In these conditions, incentive based mechanism will enable the users to assume responsibilities for IRM. Though political dominance are part of the social organisation, there is increasing optimism that these dominance will lead to political struggle to achieve a balance between the rich and the poor. Responsibilities at micro level can only be promoted through indirect measure incentives and disincentives that would encourage participation, increased representation and gain in leadership skills of the weaker section of the society.

Participatory approach marks a significant beginning towards institutionalising CBWM. Participatory methods of PRA have played a significant role in narrowing the divide between the State and the community and in identifying the poor. However, to probe the problems in the village and evolve appropriate strategies has not been forthcoming. This requires a lot more skills among the project officials for participatory approach.  The effectiveness of the PRA as a research tool, depends on supplementing with conventional and process research methods to triangulate the information, to understand the changes in the lifecycle of individual, and communities access to the resource dynamics (Shariff, et.al, 2001).  This not only requires methods for participatory assessments, but changes in the attitude of the institutions, mainly the State, towards participatory approach that gives enough flexibility for field officers through a framework.

The PIA assumes that through PRA methods and involvement of the people in the implementation of watershed programme will ensure sustainability of the VWDC.  Attempts for institutionalising CBWM clearly illustrate the incompatibility between PIA objectives and the peoples needs. The PIA visualise CBWM towards ‘good governance’ of transparency, accountability, equity and conservation towards arresting and reversing ongoing environmental degradation, in contrast, community institutions require programmes addressing their livelihood needs that are informal and politically oriented. While the PIA are interested in constructing check dams, contour trenching, boulder walls in the hill slopes, people are more interested in activities that would improve rehabilitating tanks and ponds that would assure water supply for increasing agricultural production. This contradictory foresight only fuels incompatibility in the implementation of programme and its failure.  Rapid scaling of these weak institutions will prove to be temporary in nature and sometimes disaster by widening the existing differences in the social world.

Communities’ foresight depends on the highly localised understanding of the dynamic resources and social settings, which place them better to solve distribution problems arising out of differential allocation of resources (Baland & Platteau, 1996). In contrast, the States foresight depends on the national and international perspective of environment conservation and development. Institutionalising CBWM should structure institutions in such a way to seek acceptable outcomes, through negotiation, debate or through ‘aggressive participation’ to reduce conflicts and expand complementarity among institutions.

Complementarity among institutions could only emerge when each institution trusts the other, through various means credibility measures. Vigorous, regular and well attended meetings, share accounting and reporting practices are standard procedures to measure accountability in community institutions. Many a times the PIA impose (or sometimes carry out these works on their behalf) these formal systems on the community institutions.  These forms remain superficial. In power politics dominated Indian societies means of accountability rest on the power and reliability of their leaders and not just on the above measures.  Further, community institutions exhibit diverse forms of accountability and transparencies, which has considerable acceptance among the community.  In a multiple institutional set-up the State has to evolve various mechanisms for promoting accountability and transparency and there are no ‘best ways.’  In fact, credibility through accountability and transparency has to be crafted to many different institutional settings (Blair, 2000:27).

The contemporary policies for institutionalising CBWM rests on the assumption that a 'bottom-up' approach, in contrast to 'top-down,' would offer insight for macro level policies to become relevant to micro level dynamics and complexities. However, such policies become practically naïve, like CWBM in India, due to dynamic, diverse and complex existence of micro phenomenon. Moreover, contemporary environmental (such as degradation of rivers, increasing soil erosion, scarce availability of water resources) and socio-political problems (depriving the disadvantage section of the society, widening gap between the rich and poor) requires ‘top-down’ approach for local action, even if they may not have contributed to the global problems.  This requires individuals, community institutions, private agencies, state and global regimes at all levels of public and private policy making to collectively take responsibility for managing world affairs. For this, State has to create an enabling environment for coordination among institutions to emerge by devolving responsibilities. This would offer opportunities for institutions to negotiate their concerns and build credibility for a long lasting institutional solution towards integrating resource management.

----------------------------------------------------------------------------------------------------------------------------

Acknowledgement

I am happy to acknowledge the support provided by Oikos Consultant, New Delhi without whom the field visits to the case study areas would not have been feasible.  The comments provided by Prof. Keith Richards in one of my earlier provided an impetus for the theme of this paper.  I would like to thank Prof. Kanchan Chopra for her extremely useful and constructive comments on my earlier papers and Mr. Srinivasan from Aga Khan Foundation for his inputs .  I am deeply indebted to Prof. D.B.Gupta for his constant support.  However, any error in the paper remains that of the author.

List of References

Aggarwal, Anil & Sunita, Narain. (ed.). (1997). Dying Wisdom: Rise, Fall and Potential of India’s Traditional Water Harvesting Systems. Centre for Science and Environment, New Delhi.

Blair, W. Harry. (1996). Democracy, Equity and Common Property Resource Management in the Indian Subcontinent. Development and Change. 27. Pp. 475-499.

Bottrall, A. (1992). Fits and misfits over time and space: technology and institutions of water development for South Asian agriculture.   Contemporary of South Asia, 1 (2).  p.227-247.

Chitale, M.A. 1992. Development of India’s River Basins. In Water Resources Development. 8 (1), March.

Dovers, S. and Dore J. (1999). Adaptive Institutions, Organisations and Policy Process for River Basin and Catchment Management. 2nd International River management Symposium, Brisbane, 29 September –1 October.

GOI. (1994). Guidelines for Watershed Development. Department of Wasteland Development, Ministry of Rural Areas and Employment, Government of India, New Delhi.

IDS Workshop. (1998). Towards a Learning Organisation: Making developmental agencies more participatory from the inside. in Who Changes? Institutionalising Participation in Development. Blackburn, J & Jeremy Holland (ed.). Intermediate Technology, London. Pp. 145-52.

Jodha, N.S. (1986). Common Property Resources and Rural Poor in Dry Regions of India. Economic and Political Weekly.,21 (27), 1169-82.

Lawry. 1990. Tenure Policy toward Common Property Natural Resources in Sub-Saharan Africa.  Natural Resources Journal. 30 (2). Pp .403-22

Martinussen, John (1997) Society, State and Market: a guide to competing theories of development. Zed. London.

Mollinga, P. Peter. (2000). Introduction. In Water for Food and Rural Development-Approaches and Initiatives in South Asia. Mollinga, P.Peter (ed.) Sage, New Delhi. Pp. 13-29.

Moore, Mick & Anuradha Joshi. (1999).  Between Cant and Corporatism: Creating an enabling political environment for the poor. IDS Bulletin, 30 (4). Pp. 50-59.

Mosse, D. (1995) Authority, Gender and knowledge- Theoretical Reflections on Participatory Rural Appraisal. Economic and Political Weekly. 30, 11. March 18. Pg. 569-578.

---------(1997) The Symbolic Making of Common Property Resources: History, Ecology and Locality in a Tank Irrigated landscape in South India.   Development and Change. 28.  pp. 467-504.

Newson, M. (1992). Land, water and Development - River Basin systems and their sustainable management. Routledge.

Saravanan, V.S. (1998) Sustaining Community-based Resource Management: A case study of Two Farmer Managed Tank Irrigation System in Tamil Nadu. M.Phil Dissertation Report.  Department of Geography, University of Cambridge.

Seckler, David. (1996). The New Era of Water Resources Management: from 'Dry ' to 'Wet' water savings.  International Water Management Institute (IWMI) (formerly IIMI), Research Paper 1. August. Pp. 18.

Trudgill, Stephen & Keith Richards. (1997) Environmental Science and policy: Generalisation and context sensitivity. Transactions Institute of British Geographers.. 22, Pg.10.

Vaidyanathan, A. 1999. Water Resource Management- Institutions and Irrigation Development in India. Oxford.

Vira, B (1995) Rights, Property rights, and their protection: implication for the analysis of environmental policy. Oxford Centre for the Environment. Ethics & Society Research Paper No.2.  OXCEED. Oxford..

Wilson, G.A. & Bryant, R.L. (1997) Environmental Management: New Directions for the twenty-first century, UCL press.

Institutions understood as underlying and persistent rules, customs, arrangements and patterns of behaviour. In the paper, institution refers to both formal and informal ones.

Refer Dying Wisdom (Agarwal & Narain, 1997) for a detailed illustration of these traditional technologies across the country.

Panchayat leader is an elected member of the village administration.

At the current Foreign Exchange Rate:  1 US Dollar = 48.87 Indian Rupees (as on April 2002).

Ghuls is kind of irrigation system in the Himalayan foothills.  The stream water from the hills are diverted to the respective agriculture fields for irrigation.